# Implementation Onboarding Guide

Ref: CMP-2026-7951  |  Client: Sterling Capital Bank  |  CSM: Sofia Marchetti  |  Start: June 1, 2026

# Client Overview

Sterling Capital Bank is a Financial Services organisation with 22,000 employees headquartered in New York, NY. This engagement covers CRM Enterprise, Compliance Module, AI Analytics. Primary contact: Nathaniel Cross (n.cross@sterlingcapital.com, +1-212-555-0894).

# Onboarding Checklist

## Week 1 — Kickoff

Stakeholder alignment call

Data audit initiation

SSO configuration

Sandbox environment provisioned

Admin training scheduled

## Week 2–3 — Configuration

Custom fields built

Workflow rules configured

Kyc Automation automation live in sandbox

Historical data migration started

Integration endpoints tested

## Week 4–5 — UAT

User acceptance testing sessions

Bug log reviewed and resolved

Performance benchmarks confirmed

Go-live readiness assessment

## Week 6 — Go-Live

Production deployment

DNS and SSO pointed to production

First-day hypercare call

Success metrics baseline captured

# Reference Accounts

The following accounts completed similar onboarding programmes in the past 12 months and serve as reference cases:

Greenfield Energy Partners (Renewable Energy, Austin, TX): Completed CRM Pro, Project Pipeline Tracker deployment in 72 days. Contact: Amara Osei (a.osei@greenfieldep.com). Key lesson: investor reporting configuration requires extra validation time — budget an additional sprint.

Pinnacle Education Group (Education Technology, Atlanta, GA): Completed CRM Pro, Enrollment Pipeline Module deployment in 60 days. Contact: Dr. Samuel Adeyemi (s.adeyemi@pinnacledu.com). Key lesson: student lifecycle tracking configuration requires extra validation time — budget an additional sprint.