# Implementation Onboarding Guide

Ref: INV-2025-8046  |  Client: BlueSky Retail Group  |  CSM: Chen Li  |  Start: June 1, 2026

# Client Overview

BlueSky Retail Group is a Retail & E-commerce organisation with 15,000 employees headquartered in Seattle, WA. This engagement covers CRM Pro, Customer Journey Analytics. Primary contact: Jessica Park (j.park@blueskyretail.com, +1-206-555-0617).

# Onboarding Checklist

## Week 1 — Kickoff

Stakeholder alignment call

Data audit initiation

SSO configuration

Sandbox environment provisioned

Admin training scheduled

## Week 2–3 — Configuration

Custom fields built

Workflow rules configured

Churn Prediction automation live in sandbox

Historical data migration started

Integration endpoints tested

## Week 4–5 — UAT

User acceptance testing sessions

Bug log reviewed and resolved

Performance benchmarks confirmed

Go-live readiness assessment

## Week 6 — Go-Live

Production deployment

DNS and SSO pointed to production

First-day hypercare call

Success metrics baseline captured

# Reference Accounts

The following accounts completed similar onboarding programmes in the past 12 months and serve as reference cases:

Nexus Pharmaceuticals (Pharmaceuticals, San Diego, CA): Completed CRM Enterprise, Field Sales Module deployment in 58 days. Contact: Dr. Linda Zhao (l.zhao@nexuspharma.com). Key lesson: HCP relationship management configuration requires extra validation time — budget an additional sprint.

Pinnacle Education Group (Education Technology, Atlanta, GA): Completed CRM Pro, Enrollment Pipeline Module deployment in 68 days. Contact: Dr. Samuel Adeyemi (s.adeyemi@pinnacledu.com). Key lesson: student lifecycle tracking configuration requires extra validation time — budget an additional sprint.