# Implementation Onboarding Guide

Ref: MTG-2025-8847-MN  |  Client: Nova Health Systems  |  CSM: Sofia Marchetti  |  Start: June 1, 2026

# Client Overview

Nova Health Systems is a Healthcare organisation with 6,500 employees headquartered in Boston, MA. This engagement covers CRM Enterprise, Patient Journey Module. Primary contact: Dr. Priya Nair (p.nair@novahealth.org, +1-617-555-0348).

# Onboarding Checklist

## Week 1 — Kickoff

Stakeholder alignment call

Data audit initiation

SSO configuration

Sandbox environment provisioned

Admin training scheduled

## Week 2–3 — Configuration

Custom fields built

Workflow rules configured

Hipaa Compliance Gaps automation live in sandbox

Historical data migration started

Integration endpoints tested

## Week 4–5 — UAT

User acceptance testing sessions

Bug log reviewed and resolved

Performance benchmarks confirmed

Go-live readiness assessment

## Week 6 — Go-Live

Production deployment

DNS and SSO pointed to production

First-day hypercare call

Success metrics baseline captured

# Reference Accounts

The following accounts completed similar onboarding programmes in the past 12 months and serve as reference cases:

Nexus Pharmaceuticals (Pharmaceuticals, San Diego, CA): Completed CRM Enterprise, Field Sales Module deployment in 47 days. Contact: Dr. Linda Zhao (l.zhao@nexuspharma.com). Key lesson: HCP relationship management configuration requires extra validation time — budget an additional sprint.

Atlas Construction & Engineering (Construction, Denver, CO): Completed CRM Enterprise, Project Bid Tracker deployment in 73 days. Contact: Robert Okafor (r.okafor@atlasconstruction.com). Key lesson: bid management configuration requires extra validation time — budget an additional sprint.