# Implementation Onboarding Guide

Ref: TSK-2026-4588-UG  |  Client: Sterling Capital Bank  |  CSM: Sofia Marchetti  |  Start: June 1, 2026

# Client Overview

Sterling Capital Bank is a Financial Services organisation with 22,000 employees headquartered in New York, NY. This engagement covers CRM Enterprise, Compliance Module, AI Analytics. Primary contact: Nathaniel Cross (n.cross@sterlingcapital.com, +1-212-555-0894).

# Onboarding Checklist

## Week 1 — Kickoff

Stakeholder alignment call

Data audit initiation

SSO configuration

Sandbox environment provisioned

Admin training scheduled

## Week 2–3 — Configuration

Custom fields built

Workflow rules configured

Kyc Automation automation live in sandbox

Historical data migration started

Integration endpoints tested

## Week 4–5 — UAT

User acceptance testing sessions

Bug log reviewed and resolved

Performance benchmarks confirmed

Go-live readiness assessment

## Week 6 — Go-Live

Production deployment

DNS and SSO pointed to production

First-day hypercare call

Success metrics baseline captured

# Reference Accounts

The following accounts completed similar onboarding programmes in the past 12 months and serve as reference cases:

Titan Logistics Group (Logistics & Supply Chain, Dallas, TX): Completed CRM Enterprise, Route Intelligence deployment in 73 days. Contact: Marcus Webb (m.webb@titanlogistics.com). Key lesson: last-mile visibility configuration requires extra validation time — budget an additional sprint.

Nova Health Systems (Healthcare, Boston, MA): Completed CRM Enterprise, Patient Journey Module deployment in 65 days. Contact: Dr. Priya Nair (p.nair@novahealth.org). Key lesson: HIPAA compliance gaps configuration requires extra validation time — budget an additional sprint.