# Implementation Onboarding Guide

Ref: AUD-2025-6304  |  Client: Acme Corporation  |  CSM: James Whitfield  |  Start: June 1, 2026

# Client Overview

Acme Corporation is a Manufacturing organisation with 12,000 employees headquartered in Chicago, IL. This engagement covers CRM Enterprise, Analytics Suite, API Access. Primary contact: Rachel Torres (r.torres@acmecorp.com, +1-312-555-0192).

# Onboarding Checklist

## Week 1 — Kickoff

Stakeholder alignment call

Data audit initiation

SSO configuration

Sandbox environment provisioned

Admin training scheduled

## Week 2–3 — Configuration

Custom fields built

Workflow rules configured

Manual Data Entry automation live in sandbox

Historical data migration started

Integration endpoints tested

## Week 4–5 — UAT

User acceptance testing sessions

Bug log reviewed and resolved

Performance benchmarks confirmed

Go-live readiness assessment

## Week 6 — Go-Live

Production deployment

DNS and SSO pointed to production

First-day hypercare call

Success metrics baseline captured

# Reference Accounts

The following accounts completed similar onboarding programmes in the past 12 months and serve as reference cases:

Titan Logistics Group (Logistics & Supply Chain, Dallas, TX): Completed CRM Enterprise, Route Intelligence deployment in 61 days. Contact: Marcus Webb (m.webb@titanlogistics.com). Key lesson: last-mile visibility configuration requires extra validation time — budget an additional sprint.

Pinnacle Education Group (Education Technology, Atlanta, GA): Completed CRM Pro, Enrollment Pipeline Module deployment in 48 days. Contact: Dr. Samuel Adeyemi (s.adeyemi@pinnacledu.com). Key lesson: student lifecycle tracking configuration requires extra validation time — budget an additional sprint.