# Implementation Onboarding Guide

Ref: INV-2026-3531  |  Client: Nexus Pharmaceuticals  |  CSM: Sofia Marchetti  |  Start: June 1, 2026

# Client Overview

Nexus Pharmaceuticals is a Pharmaceuticals organisation with 7,800 employees headquartered in San Diego, CA. This engagement covers CRM Enterprise, Field Sales Module, Compliance Tracker. Primary contact: Dr. Linda Zhao (l.zhao@nexuspharma.com, +1-619-555-0437).

# Onboarding Checklist

## Week 1 — Kickoff

Stakeholder alignment call

Data audit initiation

SSO configuration

Sandbox environment provisioned

Admin training scheduled

## Week 2–3 — Configuration

Custom fields built

Workflow rules configured

Hcp Relationship Management automation live in sandbox

Historical data migration started

Integration endpoints tested

## Week 4–5 — UAT

User acceptance testing sessions

Bug log reviewed and resolved

Performance benchmarks confirmed

Go-live readiness assessment

## Week 6 — Go-Live

Production deployment

DNS and SSO pointed to production

First-day hypercare call

Success metrics baseline captured

# Reference Accounts

The following accounts completed similar onboarding programmes in the past 12 months and serve as reference cases:

Pinnacle Education Group (Education Technology, Atlanta, GA): Completed CRM Pro, Enrollment Pipeline Module deployment in 46 days. Contact: Dr. Samuel Adeyemi (s.adeyemi@pinnacledu.com). Key lesson: student lifecycle tracking configuration requires extra validation time — budget an additional sprint.

Sterling Capital Bank (Financial Services, New York, NY): Completed CRM Enterprise, Compliance Module deployment in 67 days. Contact: Nathaniel Cross (n.cross@sterlingcapital.com). Key lesson: KYC automation configuration requires extra validation time — budget an additional sprint.