# Implementation Onboarding Guide

Ref: QBR-2025-9702-NS  |  Client: Titan Logistics Group  |  CSM: Chen Li  |  Start: June 1, 2026

# Client Overview

Titan Logistics Group is a Logistics & Supply Chain organisation with 8,900 employees headquartered in Dallas, TX. This engagement covers CRM Enterprise, Route Intelligence, Fleet Analytics. Primary contact: Marcus Webb (m.webb@titanlogistics.com, +1-214-555-0571).

# Onboarding Checklist

## Week 1 — Kickoff

Stakeholder alignment call

Data audit initiation

SSO configuration

Sandbox environment provisioned

Admin training scheduled

## Week 2–3 — Configuration

Custom fields built

Workflow rules configured

Last-Mile Visibility automation live in sandbox

Historical data migration started

Integration endpoints tested

## Week 4–5 — UAT

User acceptance testing sessions

Bug log reviewed and resolved

Performance benchmarks confirmed

Go-live readiness assessment

## Week 6 — Go-Live

Production deployment

DNS and SSO pointed to production

First-day hypercare call

Success metrics baseline captured

# Reference Accounts

The following accounts completed similar onboarding programmes in the past 12 months and serve as reference cases:

Meridian Technology Solutions (Software & SaaS, San Francisco, CA): Completed CRM API, Developer Suite deployment in 47 days. Contact: Anika Sharma (a.sharma@meridiantech.io). Key lesson: API rate limits configuration requires extra validation time — budget an additional sprint.

Atlas Construction & Engineering (Construction, Denver, CO): Completed CRM Enterprise, Project Bid Tracker deployment in 64 days. Contact: Robert Okafor (r.okafor@atlasconstruction.com). Key lesson: bid management configuration requires extra validation time — budget an additional sprint.